### Phase 1: Core Features and Setup

Goal: Establish the basic functionality and infrastructure.

- Frontend (React.js):

  - Set up the React project using Vite or Create React App.

  - Install required libraries:

  - Build core pages:

    - Home Page: Overview of the app.

    - Dog Profiles: A gallery to display dogs with filters (tags for gold, maroon, red).

    - Signup/Login: Connect to Firebase for walker’s authentication.

- Backend (Node.js):

  - Set up a Node.js project with Express.js.

  - Create APIs for:

    - Fetching dog profiles from MySQL.

    - User profile management (CRUD).

  - Middleware:

    - Use JWT for token-based user authentication.

  - Use Sequelize ORM to interact with the MySQL database.

- Database (MySQL):

  - Create the initial schema:

    - Users table: id, email, role (marshall/walker), etc.

    - Dogs table: id, name, breed, tags (gold, maroon, etc.), and status (walked, not walkable).

- Firebase Authentication:

  - Use Firebase for email/password authentication.

  - Integrate Firebase SDK into the React app and set up:

    - Login/Signup forms.

    - Firebase AuthContext for managing user state globally.

- Testing Mobile Responsiveness:

  - Ensure the React app is mobile-friendly:

    - Use media queries or frameworks like Tailwind CSS.

### Phase 2: Scheduling System

Goal: Add features for marshalls and walkers to manage and view schedules.

- Frontend:

  - Add a calendar view for marshalls:

    - Marshalls can set available timeslots (1 month in advance).

  - Walkers can:

    - View available timeslots.

    - Book a slot (limit to 4 walkers per hour).

  - Use libraries like React Big Calendar or FullCalendar.

- Backend:

  - API endpoints:

    - GET: Fetch available slots for a specific date.

    - POST: Allow marshalls to create slots.

    - PUT: Let walkers book slots (update slot capacity).

  - Add logic to prevent overbooking:

    - Check for max capacity (4 walkers).

- Database:

  - Tables:

    - Schedules: id, marshall_id, date, time, max_capacity, booked_walkers.

    - Bookings: id, walker_id, schedule_id.

- Notifications:

  - Add Firebase Cloud Messaging (FCM):

    - Notify marshalls and walkers of upcoming walks.

    - Alert for canceled/rescheduled walks.

### Phase 3: Dog Profile Management and Status Tracking

Goal: Enable marshalls to manage dog profiles and update statuses.

- Frontend:

  - Expand the dog profile system:

    - Display:

      - Dog pictures, names, and tags (color-coded for gold, maroon, red).

      - Status: Walked, Not Walkable (with reasons).

    - Allow marshalls to:

      - Update dog statuses.

      - Add/remove dogs.

  - Walkers should only view dog profiles but cannot edit them.

- Backend:

  - API endpoints:

    - GET: Fetch dog profiles.

    - PUT: Update dog statuses (walked, not walkable, etc.).

    - POST: Add new dogs.

    - DELETE: Remove dogs.

  - Logic to prevent duplicates or invalid updates.

- Database:

  - Update the Dogs table:

    - Add fields for status_reason (if not walkable).

  - Create audit logs (optional):

    - Logs table: id, action (updated status, added dog), timestamp, user_id.

### Phase 4: Mobile App Development and Final Features

Goal: Build a React Native mobile app and polish the web app.

- React Native Mobile App:

  - Use React Native CLI or Expo.

  - Core features:

    - Login/Signup via Firebase.

    - View available dog profiles.

    - View and book available time slots.

    - Push notifications (via FCM) for walk updates.

  - Use shared APIs (from the web app) for consistent functionality.

- Reward System (Optional):

  - Track walker activity (completed walks, punctuality).

  - Add a points system for top walkers.

- Reporting:

  - Add a reporting feature for marshalls and walkers to log issues:

    - Aggressive dogs.

    - No-shows or canceled walks.

- Deployment:

Deployed locally for presentation

- Testing:

  - Perform end-to-end testing for both web and mobile apps.

  - Use tools like Postman for API testing and React Testing Library for frontend testing.

### Recommended Tech Stack Overview

| Component | Technology/Tool |
| --- | --- |
| Frontend (Web) | React.js, Tailwind CSS/Material UI |
| Backend | Node.js (Express.js) |
| Database | MySQL |
| Authentication | Firebase Auth |
| Notifications | Firebase Cloud Messaging |
| Mobile App | React Native (Expo) |